## Slide 1: Project Plan Presentation
Personal Budgeting App

## Slide 2: Project Description
Budgeting app that is both easy and intuitive to track spending
Helps user understand where their money is going
Helps user make necessary adjustments
Notes: As a group of students who are soon graduating, it is important that we learn to manage our income and spendings so that we do not commit grave financial mistakes (overspending) when we finally earn our pay.
This project aims to do just that and it has 3 main goals,
Building a budgeting app that is easy and intuitive to track spending
Which helps user understand where their money is going
And hopefully helps user make necessary adjustments

## Slide 3: Key Functionalities
Record and categorise transactions
Visualise activity
Set spending limits and saving targets to help budgeting
Set reminders for important dates / recurring bills
Basic financial advice based on activity
Easily accessible through a web application
Notes: Here are the key functionalities that we aim for, or our MVP
Because it’s a budgeting app, it needs to first and foremost be able to record and categorise transactions easily
It needs to have the ability to visualise the activity to understand how you are spending your money
To help you budget, it needs to be able to set spending limits and saving targets
You should be able to get reminders for important dates to stay on top of your bills
The system should be able to give basic financial advice based on your activity
Last but not least, it needs to be easily accessible via a web application

## Slide 4: Possible extensions
Android app that matches the web app functionalities
Optical Character Recognition on common receipts
Location-based prompts to input possible transaction
Notes: To differentiate our application from the normal applications, we have also set some stretch goals which we hope to implement should the time allow
Firstly, we’d like to have an android app that is able to talk nicely with the web application and has similar functionalities
We’d also like to implement optical character recognition that will make it easy for users to input common receipts such as supermarket or gas, just snap and the system will add it to your database
Last but not least, once we have a working mobile app, we’d also like to have a prompt if a user spends a considerable amount of time in a location (eg, supermarket or electronic stores) which will remind them to input the transaction if there was any

## Slide 5: User Stories - Epics
MVP
Transaction Logging
Budgeting
Financial Advice
Stretch Goals
Notes: We have grouped our user stories into the following epics:
Firstly we have the MVP which serves more as a planning guideline rather than grouping functionality
Transaction logging which covers the systems for recording and viewing transactions
Budgeting which covers the organisation of transactions and setting schedules and reminders
Financial advice which covers the system’s abilities to give basic budgeting recommendations
Stretch goals which covers the extra functionalities that we’d like to have but only if time permits

## Slide 6: Product Backlog
A robust database
A proper framework that allows cross talk between back end and front end
An intuitive UI for users
Profiles to view transactions
Notes: For our product backlog, we have these key items with highest priority in our MVP:
We have to design a robust database that will cover all our needs
We need to set up a proper framework that allows back end to talk with front end properly
We need to design an intuitive UI for users to interact with
Last but not least, we need to store profiles which allow users to record, categorise and view transactions

## Slide 7: Estimation of Work
Planning Poker - member suggests number of points for each story
Fibonacci increments - each point equal to 1 “day” of work
Familiarity used as baselines for estimations, some unknown
Reviewed once team velocity is better established
Notes: Once the initial stories were placed in the icebox, we conducted a round of “Planning Poker”, in which each team member suggested the number of points that should be assigned to each story. Fibonacci increments were used, with each point roughly equal to 1 “day” of work, with the maximum being a value of 8, which is a story expected to take up an entire sprint (and avoided - large stories should be split into smaller ones. The only 8 point stories are the “stretch goals” which would be more thoroughly researched and decomposed if time allows for their development).
Stories similar to tasks with which certain team members had experience were used as baselines for our estimations, but there were some stories with unknown difficulty.
Estimations should be reviewed as we get a better understanding of our team velocity, and the complexities of adding functionalities to the project.

## Slide 8: Release Plan
MVP - to be completed by week 10
Iterative releases at the end of following sprints
Notes: The target for completion of the MVP is for the sprint ending on Wednesday week 10.
Following this, there will be an iterative release at the end of each sprint, including new functionality developed during those weeks.

## Slide 9: Sprint Plan (Initial Sprint)
Story / Task | Developer(s)
Database Design and Setup | Jeremy, Albert
Basic Framework Setup | Brandon
Backend Setup | Pua
UI Design | Shan
Notes: Allocations for the initial sprint were made based off each team members’ past experiences, in order to get the groundwork completed as quickly as possible, such that functionality could be rapidly added over the following sprints.
Tasks for the first week are very technically focused, given that stories needed to be split into work manageable during a one week sprint. After these initial key steps, the remaining stories are more similar to the “traditional” agile user stories, adding functionality to the product that achieves clearly defined needs of the end user.

## Slide 10: Allocation of Roles
Product Owner - Albert
Scrum master - rotated throughout
Notes: The product owner will be Albert, as he has the most experience with budgeting app prior to the project, hence he should be able to discern which features are essential to have a functioning app.
The role of scrum master will be rotated throughout the team for each sprint, to give all an opportunity to understand the role and help to keep the team on track. As the convener of the initial planning meeting, Jeremy will be the scrum master for the first sprint.

## Slide 11: Meeting Schedule
Sprint iteration - 1 week
Face-to-face meeting every week
Sprint review + sprint planning
Online standups
Notes: Each sprint iteration will be one week in length, with our enrolled meeting timeslot (Wednesday 11am) used to conduct a face to face meeting each week. This would include both the sprint review and retrospective for the most recent sprint, immediately followed by planning for the following sprint.
Given the busy schedules of group members, it is not expected that progress will be made on the project everyday. In addition to that, it was also difficult to choose specific days of the week for standup where every member would be available and have items to discuss. As such, we decided to have daily standups online, but with the recognition that each member would have a few days each week with no progress to report.

## Slide 12: Extreme Programming Practices
Planning Game
Small Releases
Coding Standard
Collective code ownership
Notes: Planning game - will be used to direct our weekly sprint planning meetings. The release planning phase allows us to revise the backlog and prioritise stories for the coming sprint, as well as modifying or adding new stories if required. The iteration planning phase facilitates discussion for how stories should be tackled, and then assigns tasks to individual developers.
Small releases - whenever concrete progress is made, a test release should be created in order to check functionality incrementally, rather than only building at the end of a sprint where compatibility between new elements may create issues.
Coding Standard - we will apply a common coding style across all code files to help with readability, and ensure collective code ownership. We have decided to apply the following python standard: https://www.python.org/dev/peps/pep-0008/
Collective code ownership - every member of the team should understand all of the code in the project, and be able make changes to any section if required. We will ensure that this occurs by assigning varied stories to developers as the project progresses, so that each will have experience interacting with all of the different modules.